Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Personalised Networking Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Event Input | USN-1 | As a user, I can enter event details and my interests. | 2 | High | Bhanu |
| Sprint-1 | Event Analysis | USN-2 | As a user, I can submit my input and have the event analyzed. | 3 | High | Raviteja |
| Sprint-1 | Conversation Generation | USN-3 | As a user, I can generate personalized conversation topics. | 3 | High | Mokshazna |
| Sprint-2 | Fact Checking | USN-4 | As a user, I can view fact-checked information related to the generated topics. | 2 | High | Raviteja |
| Sprint-2 | Conversation History | USN-5 | As a user, I can view previously generated conversations. | 2 | Medium | Mokshazna |
| Sprint-2 | Feedback | USN-6 | As a user, I can provide feedback on the generated conversations. | 1 | Medium | Bhanu |
| Sprint-3 | UI Enhancement | USN-7 | As a user, I can use an improved and responsive interface. | 2 | Low | Bhanu |
| Sprint-3 | Testing & Deployment | USN-8 | As a team, we can test and deploy the application successfully. | 3 | High | Bhanu, Raviteja, Mokshazna |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 4 Days | 04 Jul 2026 | 07 Jul 2026 | 8 | 07 Jul 2026 |
| Sprint-2 | 5 | 4 Days | 08 Jul 2026 | 11 Jul 2026 | 5 | 11 Jul 2026 |
| Sprint-3 | 5 | 4 Days | 12 Jul 2026 | 15 Jul 2026 | 5 | 15 Jul 2026 |

Velocity

The project consists of 3 sprints, each with a duration of 4 days. The total completed story points are 18.

The Average Velocity (AV) is calculated as:

Average Velocity (AV) = Total Story Points Completed ÷ Total Sprint Duration (Days)

AV = 18 ÷ 12 = 1.5 Story Points per Day

Therefore, the team's average velocity is 1.5 story points per day, indicating the average amount of work completed during each day of the project.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.